Opportunity Handling

إجراءات التشغيل القياسية

2024

Opportunity Handling SOPs

Abbreviations of Roles & Designations

- ED – Executive Director (Designation).

- CM – Commercial Manager (Designation).

- SLH – Service Line Head (Role).

- PL – Proposal Lead (Role).

- PPT – Proposal Pursuit Team (Role).

- QA – Quality Assurance Team (Role).

- DRB – Deal Review Board (Role).

- PC – Prospective Client.

Important Deadlines:

- Timeline for submitting the proposal to SLH: 4 days before the proposal deadline as per the RFP.

- Timeline for submitting the proposal to QA: 3 days before the proposal deadline as per the RFP.

- Timeline for submitting the proposal to DRB: 2 days before the proposal deadline as per the RFP.

| Sr. No. | Step | Responsibility | KPIs |
| --- | --- | --- | --- |
| 01 | ED Discussion: After receiving the RFP, discussion with ED to qualify the opportunity. | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 02 | Acknowledgement: Calling the prospective client for acknowledgment and recognizing them for contacting us for the opportunity. Note: - If opportunity cannot be qualified, still code to be created, and reasons should be documented for not qualifying. | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 03 | Extension: To be proactive after discussion with ED and obtaining formal approval from ED applying for extension. Note: - Extensions will only be applied in exceptional circumstances as applying extensions creates a negative image about firm. - Showcase will be served for applying extensions without ED approval. (Refer Email Template No. 1) | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 04 | Identifying the relationship with the stakeholders (Board, Audit Committee, GRC Committee, C-Level and other personnel) at client. Notes: This significantly increase the win probability. | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 05 | Team Assignment: Assignment of the Proposal Lead (and If required Proposal Pursuit Team) as per the sector heads / service line on email. | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 06 | Expectation Alignment: The above email should clearly set the expectations and minimum provides the following; - Deadlines - QA Marking (Refer Email Template No. 2) | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 07 | Customer Acquisition Form (CAF): This form will be used for onboarding all new clients and for all new projects with the existing clients. | SLH | Immediately – On the same Day of Receiving the RFP from ED or PC |
| 08 | For English Proposals: Outsourcing the proposal development to GDC local team with detail guidelines including but not limited to: - RFP Summary (It can only be created after reading it carefully) - Template to be used - Customization requirement - Research Required - Deadlines - QA Marking - Team Structure (Refer Email Template No. 3) sco Notes: - It is the KPI for the proposal lead to use minimum hours of the resources available in KSA for the purposes; - If proposal lead thinks that proposal should not be outsourced, he should send an email obtaining approval from service line lead for the same. - Moreover, only some parts of the proposal or only research can be outsourced to GDC local. For Arabic Proposals: Sharing detail guidelines including but not limited to: - RFP Summary (It can only be created after reading it carefully) - Template to be used - Customization requirement - Research Required - Deadlines - QA Marking - Team Structure (Refer Email Template No. 4) | PL | Immediately – On the same Day of receiving the RFP from SLH / ED / PD |
| 09 | Initiation of Vendor Registration: Initiating vendor registration through Commercial Manager. | PL | Immediately – On the same Day of receiving the RFP from SLH / ED / PD |
| 10 | Completion of Vendor Registration: Completing vendor registration. | CM | Within 1 business day from receiving the request from PL or SLH or ED |
| 11 | Client Creation: In case of new client, Requesting Finance Team for client creation. (Refer Email Template No. 5) | PL | Immediately – On the same Day of receiving the RFP from SLH / ED / PD |
| 12 | Opportunity Code Creation: Opening opportunity in the TaskVare Sales Pipeline and sharing the opportunity code with proposal pursuit team. | PL | Immediately – On the same Day of receiving the RFP from SLH / ED / PD |
| 13 | Comprehending RFP: Reading the RFP in detail and developing queries, highlighting ambiguity or requesting clarifications. Hints: - To be done in 1 sitting. (Small RFP takes 5 minutes, medium takes 15 minutes lengthy RFP might take 1 to 2 hours, maximum) - Summarized notes to be created - Keep the communication formal on email with Proposal Lead Key Minimum Pointers - Language Requirements - Mode of Submission of Proposals (Hard Copy or Soft Copy) - Whether separate files are required on consolidated (Technical or Commercial) - Signing & Stamping requirements - Cross-functional Support (E.g IA proposal but have IT requirements as well or IT proposal but requires business resource as well.) - Team Structure - SME Requirement - QA Requirements - Client industry and sector – to provide targeted reference. (Similar Nature Clients / Industry) - Expertise required – to provide respective customized CVs. (Request the customized CVs from the respective resource who has been given a chance to be included in the prospective engagement through which he can maintain his chargeability and show his performance.) - Engagement - to include the references and case studies of Similar Nature Engagements - Timelines – to align the same in the proposal - Maximum Slides Requirements - Unique consideration - Visit website – to get insights - Visit LinkedIn – to get insights | PPT | Immediately – On the same Day of receiving the RFP from SLH / ED / PD |
| 14 | Requesting meeting or Sharing scope clarification. Follow-up through call, email to get the answers. | PL | Immediately – On the same Day or very next day of receiving the RFP from SLH / ED / PD |
| 15 | Identification of Supporting Required Documents While reading the RFP, one major task is to identify the required supporting documents to be submitted along with technical and commercial proposal. Note: Supporting Documents include but not limited to - CR - Signature Authority - Zatca Certificate - Company Profile - Project Methodology - Financial Statements - VAT - Bid Bond - Excel files questionnaires - Cyber security / IT / Finance related questionnaires - Others After identification the same should be requested to Commercial Manager. | PPT | Immediately – On the same Day of receiving the RFP from SLH / ED / PD |
| 16 | Provisioining of Supporting Required Documents Providing supporting required documentations to the Proposal Pursuit team and lead. | CM | Within 1 business day from receiving the request from PL, SLH, ED or PPT |
| 17 | Submitting supporting required documentations Proposal pursuit lead will submit the required documents to the prospective client. | PL | Immediately – on the same business day of receiving the documents from CM |
| 18 | Proposal Development – File Section wise Guidelines Generic: - Deleting extra slides and templates from master slide. - Another Client name should not be there. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 19 | Proposal Development – File Section wise Guidelines Branding Guidelines: - Do not use client logo or color for designing or formatting. - Font to be kept consistent. (Calibri) - Spacing to be consistent. - Text to be Left aligned. - Automatic page number in each slide. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 20 | Proposal Development – File Section wise Guidelines Cover Page: - Opportunity code and RFP number to be mentioned. - Date should be mentioned. - Correct title of the project. - Complete name of the client - ECOVIS Logo - Client Logo | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 21 | Proposal Development – File Section wise Guidelines Table of Contents - Updating heading and page no. in last | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 22 | Proposal Development – File Section wise Guidelines Cover Letter / Our Message: - Written in as sense that this is a message from Mr. Saad Al Sabti to the prospective client that we have acknowledged your request and we have the capabilities to execute the assignment and why we are best option. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 23 | Proposal Development – File Section wise Guidelines Executive Summary: - Actual summary of the whole proposal - Less text and more pictorial representations - Mentioning of Unique Value Proposition | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 24 | Proposal Development – File Section wise Guidelines Scope of Work: - Same as per RFP - Suitable design without distorting the meaning of the scope of work. - Written in a sense that now we have to do this, not in a sense that company is requesting to do it. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 25 | Proposal Development – File Section wise Guidelines Our Understanding (Client and Scope of Work): - About Client - About scope of work (Items gathered through meeting and scope clarification) - Providing detailed scope of work (If client has not provided in RFP) based on meeting conducted and scope clarifications. If written on our own marking it as indicative with disclaimer and stamp. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 26 | Proposal Development – File Section wise Guidelines Compliance to the RFP / RFP Alignment with proposal: - Compliance slide is required that where exactly RFP requirements are being met. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
|  | Proposal Development – File Section wise Guidelines Methodology: - Approved methodology | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 27 | Proposal Development – File Section wise Guidelines Our Approach: - Project management methodology should be there is the approach - Customized Approach as per the RFP Requirements. - Covering all aspects of RFP | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 28 | Proposal Development – File Section wise Guidelines Quality Assurance - How we maintain quality assurance | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 29 | Proposal Development – File Section wise Guidelines Detailed Activities / Specific actions: - Disclaimer of indicative items. - Stamp of indicative. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 30 | Proposal Development – File Section wise Guidelines Deliverables Templates - Customizable / Editable - Stamp of Template | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 31 | Proposal Development – File Section wise Guidelines Timeline of Engagement Scope - Timelines as per alignment of RFP - Inclusion of detailed project plan | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 32 | Proposal Development – File Section wise Guidelines Timeline of Engagement Scope - Timelines as per alignment of RFP - Inclusion of detailed project plan | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 33 | Proposal Development – File Section wise Guidelines Project Fees - To be kept as per RFP provided descriptions and tables - Clearly mentioned payments terms in alignment with the milestones. - Fill the pricing sheet as per the effort estimates | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 34 | Proposal Development – File Section wise Guidelines Assumptions - Specific assumptions as per the RFP and provided approach, timeline and fees. - Exclusions should be clearly mentioned. - English / Arabic deliverables should be mentioned - Onsite / Offsite / Hybrid Model. - Review cycles - Deliverables approval requirements after review cycle - Minimum data provisioning and client personnel availability threshold. (Maximum 5 days) | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 35 | Proposal Development – File Section wise Guidelines Team Structure - Without considering anything providing the best available team structure to win the project. (Discussing any contingencies / unavailability’s with SLL and ED during review cycles) - 100% customized CVs. Focusing on similar clients / sector / industry served and relevant engagements executed in past. - CVs. To be updated by the respective resource himself. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 36 | Proposal Development – File Section wise Guidelines About ECOVIS - Standard slides to be taken. - Remember to change slides when using old format of the proposals | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 37 | Proposal Development – File Section wise Guidelines Case Studies / Similar Client References - Similar engagements / services provided - Similar clients / sector / industry Note: - Responsibility of Sector lead to maintain minimum of top 10 best case studies for their sector and their service. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 38 | Proposal Development – File Section wise Guidelines References - Similar engagements / services provided - Similar clients / sector / industry - Table contents: Client Name, Summarized scope of work, year, status, current relationship (e.g Based on the success we are reappointed or were refereed to another client, or client testimonies etc.), Name of the reference, designation of the reference and his / her email. | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 39 | Proposal Development – File Section wise Guidelines Clientele - Updated Standard logo slides - Client references that can increase the win probability to be highlighted | PPT | Standard Proposals to be developed within 4 to 6 hours. |
| 40 | Proposal Development – File Section wise Guidelines Why ECOVIS - Standard slides | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 41 | Proposal Development – File Section wise Guidelines Contact ECOVIS - Standard slides | PPT | Standard Proposals to be developed within 4 to 6 hours. Proposals requiring major revamping with new methodology and approach may be given 1 to 8 to 10 hours extra. |
| 42 | Proposal Submission Submit the Proposal as per RFP requirements and keep the leaders in CC based on the original email received and discussion with SLH and DRB/ ED. | SLH / PL | As per RFP Deadline |
| 43 | SharePoint Update Uploading of following documents in SharePoint folder: - Final PPT / word – technical & commercial - Final PDF – technical & commercial - RFP - Questionnaire - Answers - Supporting documents that are submitted - NDAs | PL | Immediately – Within 5 minutes of submitting the proposal. |
| 44 | TaskVare – Sales Pipeline Status Update Update the sales pipeline immediately after submitting the proposal without any delays to ensure real time update of the report | PL | Immediately – Within 5 minutes of submitting the proposal. |
| 45 | Follow-up Conducting follow-up as per the client requirement. (Call, Arrange Visit, Meet, and then on Email) | PL | Minimum weekly |
| 46 | TaskVare – Sales Pipeline Status Update (Weekly) After taking the status, Sales pipeline to be updated immediately based on the feedback received from the client | PL | Before Weekly Sales Pipeline meeting (06:00 PM on Each Sunday) |